ADAPTABLE

Microsoft DynamicsTM NAV

Manufacturing Foundation 5.0

Quick Guides

Table of Contents

Preface	3

Set Up Manufacturing– Setup Guide 1	4

Create an Item Card – Setup Guide 2	7

Create a Production BOM – Setup Guide 3	9

Create a Routing – Setup Guide 4	10

Create a Work Center Calendar – Setup Guide 5	11

Set Up a Work Center – Setup Guide 6	13

Plan for New Demand – Use Guide 1	15

Refresh a Production Order – Use Guide 2	18

Replan a Production Order – Use Guide 3	19

Plan a Project Order – Use Guide 4	20

Reschedule an Operation – Use Guide 5	21

Check Availability against Schedule – Use Guide 6	25

Register Consumption and Output – Use Guide 7	26

Create Routing Links – Use Guide 8	27

Check Order Progress – Use Guide 9	28

# Preface

This document contains a series of Quick Guides written for the users of Microsoft Dynamics NAV Manufacturing Foundation 5.00. As indicated in their titles, they cover both setup procedures and guidelines on using the system. The contents focus on data and functions that are essential to Manufacturing Foundation and therefore leave out fields and features that relate to more advanced areas of Microsoft Dynamics NAV.

The Quick Guides are designed to fit on one page (more or less) in order to suit users’ wish for handy user assistance in paper form. Therefore, the document is particularly suited to print as separate “one-pagers”, which users can stack by their PC or stick on the wall.

The document is released in Microsoft Word format so users can customize the Quick Guides with their own data or extra descriptions.

Note: This content is also available in the online Help system as related tasks – along with descriptions of fields, windows, reports, batch jobs, etc. (Select a field and press F1 for Help about the field, or click the Help button in a window to get overview and procedural descriptions.)

# Set Up Manufacturing– Setup Guide 1

To effectively use Manufacturing, you must set up the manufacturing system to respond to your parameters and methods of operation. There are many choices and options so that processes and procedures can be defined based on what is most efficient and effective for the way in which you run your business.

The following windows are the basis of manufacturing setup:

•	Manufacturing Setup window

•	Production Schedule Setup window

As items or part numbers are created, set up decisions and settings must be established so that the items are planned, procured, and managed in inventory based on your specifications and operations model. (see Create an Item Card)

## Filling In the Manufacturing Setup Window

You use the Manufacturing Setup window to specify how you want the program to manage your manufacturing operations.

The Manufacturing Setup contains data for work shifts and the number series to be used for work centers, routings, production orders, and so on. You must also specify other options such as how you want to post work in progress.

System Preconditions

•	No. Series are set up

•	Production Forecasts are set up

•	Locations are set up

Prerequisite: Set up the program to manage manufacturing, including number series and default settings.

## To Fill In the General Tab

- In the Normal Starting Time field, you enter the normal starting time of the workday. When refreshing a production order, the program looks to this field to get the starting time to do forward scheduling.

- If you do not use capacity requirements planning, the BOM explosion in the planning worksheet is calculated by the lead time only.

- In the Normal Ending Time field, you enter the normal ending time of a workday. When refreshing a production order, the program looks to this field to get the ending time to do back scheduling. If you do not use capacity requirements planning, the BOM explosion in the planning worksheet is controlled by the lead time only.

- In the Preset Output Quantity field you define what the system should show in the Output Quantity field of a production journal when it is first opened. The selection in this field does not affect the Output Journal. You can select between the following options:

- Expected Quantity: presets the Output Quantity field to the same as the production order quantity, for all operations in a production journal.

- Zero on All Operations: presets the Output Quantity field to zero on all operations in a production journal.

- Zero on Last Operation: presets the Output Quantity field to zero on the last operation of a production journal and the Expected Quantity from the production order on the other lines.

- Place a check mark in the Planning Warning field if you want the program to warn you when sales order lines meet certain conditions.

- A warning may occur if planned sales cannot be met. For instance, a warning will be issued if a deadline which is impossible to meet is confirmed to the customer, or if a quantity which is impossible to manufacture in time is confirmed to deliver.

- If changes are made to a sales order line that is tracked to a production order, a warning may occur so you can review and make any necessary changes to the production order.

- Place a check mark in the Doc. No. Is Prod. Order No. field to instruct the program to use the released production order number for all ledger entries posted for the production order.

- Place a check mark in the Dynamic Low-Level Code field if you want the program to automatically set the dynamic low-level code when a production BOM is certified.

- If production BOM certification is time consuming, you can run the Calculate Low-Level Code batch job to globally calculate low-level code for all BOMs. This batch job must be run before the first Planning Worksheet is calculated.

- Low-level codes must be calculated before you run the Calculate Plan batch job.

- Place a check mark in the Cost Including Setup check box if you want the program to include the setup costs in the routing during cost calculations.

## To Fill In the Numbering Tab

On the Numbering Tab, you select the code for the number series that you want the program to use when assigning numbers to the following manufacturing-related areas:

•	Simulated Production Orders

•	Planned Production Orders

•	Firm Planned Production Orders

•	Released Production Orders

•	Work Centers

•	Machine Centers

•	Production BOMs

•	Routings

In each field, click the AssistButton  to see the number series in the No. Series window.

If you want to use more than one number series, you can set up a relationship between the relevant series in the No. Series Relationship window. This will allow you to use one code to represent two or more number series.

## To Fill In the Planning Tab

The fields on the Planning tab affect the information in the planning worksheet.

- In the Current Production Forecast field, select the name of the relevant production forecast that the program will use to calculate a plan. This is a default setting that can be changed when you calculate the planning worksheet.

- Place a check mark in the Use Forecast on Locations field to indicate whether you want the program to filter according to location when it calculates a plan. The program then nets actual demand against forecast demand for the specified location only. If you leave the field blank, the program regards the production forecast as valid for all locations.

- In the Default Safety Lead Time field, enter a date formula that the program will use as the

default safety lead time if you have not filled in the Safety Lead Time field on the Item Card or the Stockkeeping Unit Card.

- If you want the program to automatically calculate an MPS/MRP plan in one step, place a

check mark in the Combined MPS/MRP Calculation field.

- When you open the Calculate Plan - Plan. Wksh. batch job from the Planning Worksheet window, both the MPS and MRP fields will already be checked. You can remove one of the check marks if necessary.

- If you leave the field blank, you can select either MPS or MRP on the Calculate Plan - Plan. Wksh. request form window. However, you cannot select both.

- In the Components at Location field, select the inventory location from where the production order components are to be taken if you have not specified a location on a Stockkeeping Unit Card.

- This field, together with the Locations Mandatory field, is very important in governing how the planning system handles demand lines with or without location codes.

- Concerning production demand, the program will use the same location for components as the one stated on the production order. However, by filling in this field, you can redirect the components to another location. You can also fill in the Components at Location field on the Stockkeeping Unit Card. If you often need to plan for demand at locations, it is strongly advised to use the stockkeeping units feature.

- In the Dampener (Time) field, enter a period of time during which you do not want the program to propose an action to reschedule the due date on an existing order outward in time.

- The program then proposes such an action only after the period of time expires that you enter in the field.

- You use a dampener in order to limit insignificant action messages when the program calculates a plan.

- In the Dampener (% of Lot Size) field, enter a minimum quantity below which you do not want the program to propose an action to decrease the quantity on an existing order. The quantity entered in this field is a percentage of the quantity entered in the Lot Size field on the Item Card.

- The program proposes such an action only when the quantity exceeds the amount that you enter in the field.

- No action is proposed if the quantity is equal to the amount that you enter in the field.

Filling in the Production Schedule Setup Window

You use the Production Schedule Setup window to set up the calendar period to be shown in the Production Schedule window, as well as define how progress is displayed.

Prerequisite: Enter a starting date and ending date to define the total horizon of the window's time line, and set up how to show progress in the interaction pane.

## To Fill In the General Tab

- In the Starting Date field, enter a date formula that defines the first day shown in the

production schedule relative to the work date.

- The default value is -1D, which means that the first day shown is the day before the work date.

- In the Ending Date field, enter a date formula that defines the last day shown in the

production schedule relative to the work date.

- The default value is 2W, which means that the last day shown is two weeks after the work date.

- The Progress Calculation field defines how the system should show progress on operations or

orders in the production schedule. There are two Progress Calculation options:

- Based on Time: to have the progress value reflect the amount of time spent (run time + setup

time posted).

- Based on Quantity: to have the value reflect the quantity of items finished in the operation

(output quantity posted).

# Create an Item Card – Setup Guide 2

Item cards hold the master data required to buy, store, produce, account, track, sell and ship items.

System Preconditions

- Item units of measure are set up

- All posting groups are set up

Prerequisite: Gather all item data concerning naming, cost and price, purchasing, production, reordering, storage

## To Fill In the General Tab

- Press F3 to open an empty card, OR copy from another item card:

- On an existing item card, select Edit, Select and then press Ctrl+C to copy all selected data.

- Press F3 to open a new empty item card, and press Ctrl+V to paste the data into the new card.

- Click OK to the 2 messages, and then overwrite the No. field with the number of your new item.

- In the Description field, enter the name of the item.

- Look up from the Base Unit of Measure field to create and select a code (for example PCS).

- In the Item Category Code field, you can specify a product group from which assigned default values will be created for the item, including posting groups (see Posting Group fields below).

- Most of the fields on the right-hand side of the tab provide lookups to detailed information about the item’s inventory level and its current supply and demand situation.

- In the Blocked field you can place a check mark to define that the item can not be used in any way by the system. This means, among others, that the item can not be posted as consumed from a production journal (see Register Consumption and Output – Use Guide 7).

- Please reference the online Help for more information about fields on the General tab.

- (Select a field and press F1, or click the Help button in a window to get overview and procedural descriptions.)

## To Fill In the Invoicing tab

- In the Costing Method field, you must select the costing method that will determine how the program calculates the unit cost of the item and the cost of outbound items. Standard is typically used for manufacturing items. Specific is typically used for serial-numbered items.

- If you have chosen Standard costing method, you must fill in the Standard Cost field with an appropriate value for the cost of one unit of the item. The Unit Cost field initializes order lines and journal lines as they are created. For items using Standard costing method, this field contains the standard cost.

- For costing methods other than Standard, fill in the Unit Cost field with an appropriate value when you create the item. When you run the Adjust Cost – Item Entries batch job, the program updates the field so it contains the most recent adjusted average unit cost.

- Fill in the Unit Price field with the sales price of one unit of the item.

- The program updates the Last Direct Cost field whenever a purchase is invoiced.

- Fill in the Posting Group fields to be able post transactions with the item. The Net Invoiced Quantity field is updated by the program

The Sales Unit of Measure field is filled with the base unit of measure, but you can change it.

## To Fill In the Replenishment Tab

- Select in the Replenishment System field whether your standard way of supplying the item is by buying it (Purchase) or by producing it (Prod. Order).

For a purchased item:

- In the Vendor No., you can specify a default supplier of the item, and that vendor will then be suggested when planning for the item.

- In the Vendor Item No. field, you can enter the vendor’s own item identification (if different from yours).

- Enter a date formula in the Lead Time Calculation field to specify the time it takes to replenish this purchased item (e.g. 1W). The program uses this field in date calculations as follows:

Order Date + Default Safety Lead Time + Lead Time Calculation = Planned Receipt Date.

For a produced item:

- In the Manufacturing Policy field, select Make-to-order to have the program consider all BOM levels during planning. Note: If both the parent item and its subassemblies use Make-to-Order, the planning logic will create a production order with subassembly production order lines indented under the parent’s order line.

- In the Routing No. field you can look up and select a routing to govern the item’s manufacturing process. A specific routing must be set up and certified before it can be used for an item card. (See Create a Routing – Setup Guide 3).

- In the Production BOM No. field you can look up and select a production BOM to govern the product structure of the item. A specific production BOM must be set up and certified before it can be used for an item card (see Create a Production BOM – Setup Guide 2).

- Select in the Flushing Method field whether consumption of this item in production should be calculated and posted manually; Manual, or automatically with either of the following two methods: Forward, to have the program automatically calculate and post consumption when the production order is released, or Backward, to have the program automatically calculate and post consumption when the released production order is finished.

- Specify in the Scrap % field the percentage of the item that you expect to be scrapped in the production process. The program uses this percentage when it calculates unit prices and net requirements.

- In the Lot Size field, you can specify how many units of the item are usually produced in one production lot (but you can still create orders of a different quantity). The program uses this number to calculate the item’s standard cost and to distribute the fixed costs of manufacturing the lot.

## To Fill In the Planning Tab

Note: Most of the fields on this tab relate to the use of automatic planning and those will not be covered in Quick Guides.

- Select Blank in the Reordering Policy field if you are strictly using manual order planning (see Plan for New Demand – Use Guide 1).

- In the Reserve field you can determine whether the program will allow reservation for this item. The option you select here is carried to sales lines for the item and will override a reservation option on the sales header (carried from the customer card). Except, if you select Optional in this field and you enter the item on a sales line where the sales header contains Always, the sales line will be assigned the option Always.

- Define in the Order Tracking Policy field whether the program should create order tracking links between matching supply and demand. Select Tracking Only to have the program create order tracking entries in two circumstances: Dynamically, when creating any order that may be matched by an existing order and directly, when creating a supply order specifically for the demand. Select None if the program should not create order tracking entries at all. Please reference the online Help for more information about other tabs and fields on the item card.

(Select a field and press F1, or click the Help button in a window to get overview and procedural descriptions.)

# Create a Production BOM – Setup Guide 3

A production BOM holds master data that describe the components and subassemblies used in the production of a parent item. Once a production order is created for that parent item, its production BOM will govern the calculation of material requirements as represented in the Prod. Order Components window.

System Precondition

- Item cards are created for parent items and their components (see Create an Item Card – Setup Guide 1).

Prerequisite: Gather all data about item structures: Top-level items, subassemblies, components – and their interrelation

## To Fill In the Production BOM Header

- Open a new, empty production BOM (Press F3)

- In the No. field, number the production BOM (for example the same as the parent item).

- In the Description field, name the production BOM (for example the same as the parent item)

- Select the parent item’s unit of measure code in the Unit of Measure Code field.

- The Status field must be New or Under Development to edit the BOM, and Certified to enable it.

## To Fill In the Production BOM Lines

- You can copy lines from an existing production BOM by clicking Functions, Copy BOM to

select existing lines, OR you can enter the lines manually:

- In the Type field, select whether the item on this BOM line is an ordinary item or a production

BOM. If the item on the line is a production BOM, then it must already exist as a certified production BOM.

- In the No. field, look up and select the item or production BOM in question (or type it in the

field).

- In the Quantity Per field, enter how many units of the item go into the parent item (e.g. 4

wheels for 1 car).

- In the Scrap % field you can enter a fixed percentage of components that are scrapped during

production. When the components are ready to be consumed in a released production order, this percentage will be added to the expected quantity (in the Consumption Quantity field) in a production journal (see Register Consumption and Output – Use Guide 7).

Note: This scrap percentage represents components that are scrapped during production (when picking from inventory) whereas, the scrap percentage on routing lines represents scrapped output (before putting on inventory).

- In the Routing Link Code field you can enter a code to connect the component to a specific

operation (see Create Routing Links – Use Guide 8).

Note: Apart from affecting the automatic consumption posting (flushing), routing links between operations and components

ensure a nice process overview when recording operation data in the production journal. (See Register Consumption and

Output – Use Guide 7.)

- Certify the production BOM.

- You can now attach the new production BOM to the card of the parent item in question (see

Create an Item Card – Setup Guide 1). Note: Remember also to recalculate the item’s standard

cost (all levels).

Please reference the online Help for more information about fields on a production BOM.

(Select a field and press F1, or click the Help button in a window to get overview and procedural descriptions).

TIP: Avoid using BOM versions unless absolutely necessary.

# Create a Routing – Setup Guide 4

A routing holds master data that capture the process requirements of a given produced item. Once a production order is created for that item, its routing will govern the scheduling of operation(s) as represented in the Prod. Order Routing window under the production order.

System Preconditions

- Item cards are created (see Create an Item Card – Setup Guide 1).

- Production resources are set up (see Set up a Work Center – Setup Guide 5).

Prerequisite: Gather all data about produced items, production resources, operation specifications, and process times

## To Fill In the Routing Header

- Open a new, empty routing (Press F3).

- In the No. field, number the routing (for example according to the process or the parent item).

- In the Description field, name the routing (for example after the process or the parent item).

- Select Serial in the Type field (See online Help for information about the advanced type Parallel).

- The Status field must be New or Under Development to edit the routing, and Certified to enable it.

## To Fill In the Routing Lines

- You can copy existing lines by clicking Functions, Copy Routing to select an existing routing,

OR manually:

- In the Operation No. field, enter the number of the first operation (for example 10).

- Select in the Type field which kind of resource is used (for example Work Center).

- In the No. field, look up and select the resource to be used (or type it in the field).

- In the Routing Link Code field you can enter a code to connect the component to a specific

operation (see Create Routing Links – Use Guide 8).

Note: Apart from affecting the automatic consumption posting (flushing), routing links between operations and components ensure a nice process overview when recording operation data in the production journal. (See Register Consumption and Output – Use Guide 7.)

- In the Run Time and Setup Time fields, enter the process times needed to perform the operation.

Note: Setup time is calculated per production order, run time is calculated per produced item.

- Specify in the Concurrent Capacities field how many units of the selected resource are used to perform the operation (for example 2. Two persons allocated to one packing operation will halve the run time).

- Continue to fill in lines for all operations involved in producing the item in question.

- Certify the routing.

- You can now attach the new routing to the card of the production item in question. (See Create an Item Card – Setup Guide 1.)

Note: Remember also to recalculate the item’s standard cost.

Please reference the online Help for more information about fields on a routing. (Select a field and press F1, or click the Help button in a window to get overview and procedural descriptions.)

TIPS:

Avoid using routing versions unless absolutely necessary.

Avoid using different units of measure for different process times.

Avoid using send-ahead unless absolutely necessary.

# Create a Work Center Calendar – Setup Guide 5

A work center calendar specifies the working days/hours, shifts, holidays, and absence that determine the work center’s gross available capacity (measured in time) according to its defined efficiency and capacity values. Creating and enabling a work center calendar involves a few preparatory tasks:

As a foundation for calculating a specific work center calendar, you must first set up one or more general shop calendars. A shop calendar defines a standard working week in terms of starting and ending times of each working day and its work shift relation. In addition, the shop calendar defines the fixed holidays during a year.

Prerequisite: Gather all data about work times on your shop floor

## To Create Work Shifts

Even if your work centers do not work in different work shifts, the system requires at least one work shift code.

- From the Capacities menu, open the Work Shifts window.

- On a blank line, enter a number in the Code field to identify the work shift (for example 1).

- Describe the work shift in the Description field (for example 1st shift).

- Continue to fill in lines for a second or third work shift if relevant.

## To Set Up a Shop Calendar

- From the Capacities menu, open the Shop Calendars window.

- On a blank line, enter a number in the Code field to identify the shop calendar (for example 1).

- Describe the shop calendar in the Description field (for example One shift Monday-Friday).

The initial naming of the new shop calendar is done and we can proceed to define its contents:

- Select the new line and click Shop Cal., Working Days to open a blank Shop Calendar Working Days window with the name defined above.

- Proceed to define a complete working week with the starting and ending times of each day and the work shift code that each line relates to, for example:

Monday		07:00		15:00		1

Tuesday		07:00		15:00		1

etc.

If you need a shop calendar with 2 work shifts, you must fill it in like this example:

Monday		07:00		15:00		1

Monday		15:00		23:00		2

Tuesday		07:00		15:00		1

Tuesday		15:00		23:00		2

etc.

Any week days that you do not define in the shop calendar, for example Saturday and Sunday, are simply considered non-working days and will have zero available capacity in a work center calendar.

When all the working days of a week are defined, you can close the Shop Calendar Working Days window and proceed to enter holidays:

- Back in the Shop Calendars window, select the new shop calendar line and click Shop Cal., Holidays to open the shop Calendar Holidays window.

- Proceed to define the holidays of the year by entering starting date/time and ending time and description of each holiday on individual lines, for example:

04/07/04 0:00:00	23:59:00	Summer Holiday

05/07/04 0:00:00	23:59:00	Summer Holiday

06/07/04 0:00:00	23:59:00	Summer Holiday

The defined holidays will have zero available capacity in a work center calendar.

The shop calendar can now be assigned to a work center in order to calculate the work shop calendar that will govern all operation scheduling over time at that work center.

## To Calculate a Work Center Calendar

- On a work center card, go to the Scheduling tab and select in the Shop Calendar Code field which shop calendar to use as the foundation for a work center calendar at this work center (for example One shift Monday-Friday).

- Click Planning, Calendar to open the Work Center Calendar window.

- The left side of the window lists the work centers that are set up. The right side shows a time

calendar displaying the available capacity values per working day in the defined unit of measure, for example 480 (minutes). Each line represents the calendar of one work center.

Note: You can also select to view the capacity values per week or month by shifting between the date-format buttons in the lower left-hand corner of the window.

Our newly created and assigned shop calendar is not yet reflected in the calendar line of the selected work center – it must first be calculated:

- Click Functions, Calculate to open the Calculate Work Center Calendar request from.

- On the Work Center tab you can place a filter to only calculate for one work center. If you do

not filter, all existing work center calendars will be calculated.

- On the Options tab, define the starting and ending dates of the calendar period that should

be calculated, for example one year; from 01/01/04 to 31/12/04. Then click OK to calculate.

Calendar entries are now created (or updated) showing the available capacity per day (or other period) according to the following 3 sets of master data:

- The working days and shift defined in the assigned shop calendar

- The value in the Capacity field on the work center card

- The value in the Efficiency field on the work center card.

The calculated work center calendar will now define when and how much capacity is available at this work center, and as such, it governs the detailed scheduling of operations performed at the work center.  (See Reschedule an Operation – Use Guide 5).

## To Record Work Center Absence

In addition to the non-working time defined in the shop calendar, you can define absence time directly in the calculated work center calendar:

- In the Work Center Calendar window, select the work center and calendar day when the absence time should be recorded and then click Planning, Absence.

- In the Absence window, define the starting time, ending time and description of that day’s absence, e.g.:

25/01/01		08:00		10:00		Maintenance

- Click Absence, Update and close the Absence window. The capacity of the selected day has now decreased by the recorded absence time.

Please reference the online Help for more information about the use of calendars.

(Select a field and press F1, or click the Help button in a window to get overview and procedural descriptions).

# Set Up a Work Center – Setup Guide 6

A work center card organizes the fixed values and requirements of the production resource in question, and thus governs the output of production performed in that work center.

System Preconditions

- Capacity units of measure are set up.

- At least one work center group is set up (under Capacities, Setup).

- A shop calendar is created (see Create a Work Center Calendar – Setup Guide 4).

Prerequisite: Gather all data about your production resources

## To Fill In the General Tab

- Open a new, empty work center card (Press F3).

- In the No. field, number the work center (for example 100).

- In the Description field, name the work center (for example Cutting).

- Look up in the Work Center Group field and select the higher-level resource grouping that the

work center is organized under.

- In the Blocked field you can place a check mark to define that the work center can not be

used in any way by the system. This means, among others, that an item produced at the work center can not be posted from a production journal (see Register Consumption and Output – Use Guide 7).

## To Fill In the Posting Tab

- In the Direct Unit Cost field, enter the cost of producing one unit of measure at this work center, excluding any other cost elements. This cost is often referred to as the “direct labor rate”.

- In the Indirect Cost % field you can enter the general operation costs of using the work center as a percentage of the direct unit cost. This percentage amount is added to the direct cost in the calculation of the unit cost.

- In the Overhead Rate field you can enter any non-operational costs, for example maintenance

expenses, of the work center as an absolute amount.

- The Unit Cost field contains the calculated unit cost of producing one unit of measure at this work center, including all cost elements. Unit Cost = Direct Unit Cost + (Direct Unit Cost x Indirect Cost %) + Overhead Rate.

- In the Unit Cost Calculation field, define whether the above calculation should be based on the amount of time used: Time, or on the number of produced units: Units.

- Place a check mark in the Specific Unit Cost field if you want to define the work center’s unit cost on the routing line where it is being used. This may be relevant for operations with dramatically different capacity cost than what would normally be processed at that work center.

- In the Flushing Method field, select whether output and process times at this work center should be calculated and posted manually; Manual, or automatically with either of the following methods:

Forward to have the program automatically calculate and post consumption when the production order is released.

Backward to have the program calculate and post consumption automatically when the released production order is

finished.

Note: If necessary, the flushing method selected here and on the item card, can be overridden for individual operations by changing the setting on routing lines.

The Department Code and Project Code fields relate to the use of dimensions.

## To Fill In the Scheduling Tab

- In the Unit of Measure Code field, enter the time unit in which this work center’s cost

calculation and capacity planning are made.

- In the Capacity field you can define whether the work center has more than one machine or

person working at the same time. (If your Microsoft Dynamics NAV installation does not include the Machine

Center granule then the value in this field must be 1)

- In the Efficiency field, enter the percentage of the expected standard output that this work

center actually outputs. If you enter 100, it means that the work center has an actual output

that is the same as the standard output.

Note: The Consolidated Calendar field is only relevant if the installation includes the Machine Centers granule.

- Look up in the Shop Calendar Code field and select a shop calendar. (See Create a Work Center Calendar – Setup Guide 4.)

- In the Queue Time field you can specify a fixed time span that must pass before assigned

work can begin at this work center. Note that Queue Time is added to other non-productive time elements such as Wait Time and Move Time that you may define on routing lines using this work center.

If you use the Queue Time field above then you must define a time unit of measure in the

Queue Time Unit of Meas. Code field.

Please reference the online Help for more information about fields on a work center card.

(Select a field and press F1, or click the Help button in a window to get overview and procedural descriptions).

# Plan for New Demand – Use Guide 1

This planning task can be performed in the Order Planning window, which displays all new demand along with availability information and suggestions for supply. It provides the visibility and tools needed to effectively plan demand from sales lines and component lines and then create different types of supply orders directly.

Below is some technical information about the feature. The procedure description starts on the next page.

## Level-by-Level Principle

The Order Planning window uses parts of the MRP logic in Microsoft Dynamics NAV, except, it only considers one product level at a time. Therefore, it will only propose to create production orders for one production BOM level at a time, and if those new production orders introduce new demand, the plan must be recalculated (Calculate Plan) to pick up that second-level demand. A complete planning flow for a sales order for a produced item with 2 production BOM levels could be as follows (purchased components not shown):

First calculate plan:	sales order line	    	creates	sales demand, type Production

Second calculate plan:	production order	creates	production demand, type Production						(1. BOM level)

Third calculate plan:	production order	creates	production demand, type Production						(2. BOM level)

## Impact on Availability

Order quantities displayed in the Order Planning window are merely proposals, and they are therefore not included in the program's total availability calculations.

## Links between Demand and Supply

Supply orders made through the Order Planning window are not necessarily tied to the demand that they were made for - other demand may take this supply at a later stage. This is the normal principle of the MRP logic in the program, and accordingly, there are only 2 ways to tie demand to supply: Using the Make-to-Order manufacturing policy, and using reservations. The Order Planning window supports both and even allows you to reserve directly from the planning line.

As alternative to the hard ties represented by reservation, the program can be set up to create soft links automatically between demand and its planned supply. These can be seen in the Order Tracking window under most order documents and also under the Order Planning window. The order tracking entries shown are dynamic and only exist as long as the planned supply is available. To enable order tracking, the item being planned must have the Item Tracking Policy field set up on its item card.

## Rules

The level-by-level principle and the high degree of flexibility mean that the Order Planning tool should be used according to certain rules to avoid generating unnecessary dependent demand.

- If the window shows multiple demands on different dates, it is advisable to always start with planning lines at the top, those with the earliest demand date, and then make the necessary supply orders before moving down the list.

- When you plan for produced items with multiple production BOM levels, it is advisable to plan all levels in the same work flow (create order, calculate plan, create order, calculate plan...) before moving on to planning lines for other items.

- If you use the requisition or planning worksheet, you should be aware that supply orders created through the Order Planning window may be changed or deleted during the planning run from these worksheets. This is because the automatic planning uses parameters (on right-hand side of the Planning tab on the item card) and these may not be considered by the user who made the manual plan in the Order Planning window.

While the presence of multiple demand lines in the Order Planning window requires certain care, it also, on the other hand, offers an opportunity to make consolidated planning based on the overview provided. For example, in case of multiple demand lines for identical items within the same (or proximate) demand date, you have the opportunity to overview the total needed quantity of several lines and consolidate them in one supply order.

## To Plan for New Demand

You can enter the Order Planning window in two ways depending on your focus:

To Plan for a Specific Production Order

- From a planned, firm planned, or released production order, click Order, Planning.

- In the Order Planning window, click Functions, Calculate Plan. The window displays planning lines according to the view filter Production Demand – meaning unfulfilled component lines of all existing production orders. The system deliberately does not show demand only for the production order in context because it is “risky” to plan for one production order without overview of demand for potentially earlier components lines. Planning lines for the production order in context are expanded.  (The procedure continues below.)

To Plan for Any New Demand

- Click Order Planning (from the Navigation Pane).

- In the Order Planning window, click Functions, Calculate Plan. The window displays planning lines according to the view filter All Demand – meaning sales order lines as well as production component lines with insufficient availability. You can change this filter as you like.

(Continued) When the plan is being calculated, the system analyzes any new demand that has arisen since a plan was last calculated. It calculates the needed quantity, based on total availability, of each demand line found. This calculation is done order-by-order – meaning that the order which includes the demand line with the earliest due/shipment date is considered first, and all other demand lines in that order, irrespective of their individual due/shipment dates, are also calculated for that order. Therefore, all planning lines under one order header line have the same demand date. When the calculation is completed, it displays all unfulfilled demand as planning lines sorted by earliest demand date and with the various quantity fields filled in.

The Order Planning window is filled with order header lines representing orders with unfulfilled demand.

Note: If there is no unfulfilled demand, the system will display a message saying no planning line is created.

The Demand Date field contains the earliest shipment/due date of a demand line in the order.

The Demand Type field shows whether the demand is from sales lines (Sales) or component lines (Production).

The Description field contains:

- The description of the produced item, in case of production demand. (Customer name, in case of production demand from a project production order, see also Plan a Project Order – Use Guide 4).

- The customer name, in case of sales demand.

The first planning line has the earliest demand date and you should therefore plan this line first. To see the actual demand lines (sales order lines or component lines) of each order header line, you must expand the line:

- Click the triangle icon in the Expand field (Ctrl-Shift-A) or click Functions, Expand All to see the

underlying planning lines that represent demand lines with insufficient availability.

- For each expanded planning line (demand line), you can see values in information fields at the bottom of the window:

  - Available for Transfer – if the item exists on another location. You can then look up and select it.

  - Substitutes Exist – if a substitute item is created for the item. You can then look up and select it. Note that this feature only applies to components, that is, from demand lines of type Production).

  - Quantity Available – showing the total availability of the item (Projected Available Balance).

  - Earliest Date Available – shows the arrival date of an inbound supply order that can cover the needed quantity on a date later than the demand date.

- Select in the Replenishment System field which type of supply order to create. The default value is that of the item card (or SKU card), but you can change it to one of 3 options:

  - Purchase – to create a purchase order.

  - Transfer – to create a transfer order.

  - Prod. Order – to create a production order.

- In the Supply From field you must select a value according to the selected replenishment system.

Note: If the field is not filled in, the system will display an error message when you use the Make Supply Order function, and no supply order will be created for the planning line in question. This, however, is not the case if the replenishment system is Prod. Order.

- From the Supply From field, look up in the relevant list and select where to supply from:

  - If replenishment system is Purchase, the field looks up in the Item Vendor Catalog window.

  - If replenishment system is Transfer, the field looks up in the Location List window.

In case the demanded item exists on another location, the Available for Transfer field at the bottom shows a value and you can then look up and select the location from which the item should be supplied when you make the transfer order.

In case a substitute exists for the demanded item, the Substitute Exists field at the bottom contains a Yes, and you can then look up to the Item Substitution Entries window and select the substitute.

- Place a check mark in the Reserve field if you want to make a reservation between the supply order you are creating and the demand line (sales line or component line) that it is created for. It is empty by default.

Note: You can only place a check mark if the item has Optional or Always in the Reserve field on its item card.

- In the Qty. to Order field, you can enter the quantity that will go on the supply order you are creating.

The default value is the same quantity as that in the Needed Quantity field. But you may decide to order more or less than this quantity based on your knowledge of the demand situation. If, for example, you see in the Order Planning window that several unrelated demand lines are for the same purchased item, and they are due around the same date, you can consolidate these by entering the total needed quantity in the Qty. to Order field of one line, and then delete the other, obsolete planning lines for that item.

- In the Due Date and Order Date fields, you can enter the dates that should apply to the created supply orders.

These 2 fields are interrelated according to the Default Safety Lead Time field (under Manufacturing Setup). By default, the Due Date is the same as the Demand Date, but you can change this as you like.

Note: If you enter a date later than the Demand Date, the system will warn you, but will allow the change.

To Make Supply Orders

When you have finished your planning work in the Order Planning window, for example defined an alternative way to supply the quantity, you can proceed to create supply orders for one or more of the planning lines.

- Place the cursor on a relevant planning line and click Make Orders.

- In the Make Supply Orders window, on the Order Planning tab, select one of the following:

  - For the Active Line – to make a supply order only for the line where the cursor is placed.

  - For the Active Order – to make supply orders for all lines in the order where the cursor is placed.

  - For All Lines – to make supply orders for all lines in the Order Planning window.

- Define on the Options tab what kind of supply orders, or requisition worksheet lines, should

be made. (Please click the Help button to get more information about the options.)

Note: The settings you last made in the Make Supply Orders window will be saved under your user ID so that they are the same the next time you use the window.

- Click OK to have the system make the suggested supply orders or requisition worksheet lines. You have now planned for the unfulfilled demand by making respective supply orders. Details about specific work flows when using the Order Planning window would depend on a company’s internal policies.

Note: The supply orders you create may introduce new dependent demand, for example for underlying production orders, and you should therefore click Calculate Plan again to find these and deal with them before moving down the list.

Please reference the online Help for additional information about fields in the Order Planning window.

(Select a field and press F1, or click the Help button in a window to get overview and procedural descriptions).

# Refresh a Production Order – Use Guide 2

This planning function calculates changes made to a production order header and does not involve production BOM levels.

The Refresh function basically calculates and initiates the values of the component lines and routing lines based on the master data defined in the assigned production BOM and routing and according to the order quantity and due date on the production order’s header. It is typically used after you have:

- created a production order header manually – to calculate and create line data for the first time.

- made changes to the production order header – to recalculate all the line data.

Note: You can change component lines and routing lines “on the fly” and the production order schedule is updated accordingly. When you refresh, those changes are cancelled as the order is reset according to master data.

To Refresh a Production Order

- Create a new production order header or change the Quantity or Due Date fields on an existing one.

- Click Functions, Refresh.

In the Refresh Production Order window, on the Options tab, define how and what to refresh:

- In the Scheduling Direction field, select:

  - Back – to calculate the operation sequence backwards from the earliest possible ending date (defined by

due date and/or other scheduled orders) to the latest possible starting date.

Note: This default option is relevant in the majority of situations.

  - Forward – to calculate the operation sequence forward from the latest possible starting date (defined by due date and/or other scheduled orders) to the earliest possible ending date.

Note: This option is relevant for ASAP orders.

- Select in the Calculate field which parts of the production order to calculate when refreshing.(Please read the online Help for more information about these options. Select a field and press F1)

- Place a check mark in the Warehouse – Create Inbound Request field, to create a warehouse request for the putting away of the production order's components.

Note: The warehouse location must be set up to require put-away processing but not directed put-away and pick.

- Click OK to start the Refresh function according to your settings.

Note: It is not allowed to refresh a reserved production order. You can restore the reservation after the production order is refreshed, but in that case you should cancel the reservation before you refresh.

Note: Changes implemented with the Refresh function are very likely to change the capacity need of the production order and you may therefore have to reschedule operations afterwards.

(See Reschedule an Operation – Use Guide 5.)

# Replan a Production Order – Use Guide 3

This planning function calculates changes made to components and routings lines, and it involves items on lower production BOM levels, for which it may generate new production orders.

Based on the changes you have made to the components and routing lines, the Replan function calculates and plans for any new demand for the production order. It is typically used after you have added or changed components that constitute underlying production orders.

Note: You must refresh to update changes made to the header (Refresh a Production Order – Use Guide 2).

To Replan a Production Order

- From a production order, click Line, Components.

- Add a component, which is a produced item (a subassembly).

- From the production order, click Functions, Replan.

- In the Replan Production Order window, on the Options tab, define how and what to replan:

- In the Scheduling Direction field, select:

  - Back – to calculate the operation sequence backwards from the earliest possible ending date (defined by due date and/or other scheduled orders) to the latest possible starting date.

Note: This default option is relevant in the majority of situations.

  - Forward – to calculate the operation sequence forward from the earliest latest possible starting date (defined by due date and/or other scheduled orders) to the earliest possible ending date.

Note: This option is relevant for ASAP orders.

- In the Plan field, select whether to calculate production requirements for produced items on

the production BOM:

  - No Levels – to not consider lower level production. This only  updates the item’s schedule (like refresh).

  - One Level – to plan for 1.-level production demand. 1.-level production orders may be created).

  - All Levels – to plan for all-level production demand. All-level production orders may be created.

- Select One Level, and click OK to replan the production order plus calculate and create a new

underlying production order for the introduced subassembly – if it is not fully available.

Note: Changes implemented with the Replan function are very likely to change the capacity need of the production order and you may therefore have to reschedule operations afterwards.

(See Reschedule an Operation – Use Guide 5.)

# Plan a Project Order – Use Guide 4

This planning task starts from a sales order and uses the Sales Order Planning window. Once a project production order is created, it may be planned further by using the Order Planning window.

To Create a Project Production Order

- From the sales order that represents the production project (multiple sales lines for items that must be produced), click Order, Planning.

- In the Sales Order Planning window, click Functions, Create Prod. Order.

- In the Create Order from Sales window, select Project Order in the Order Type field.

- Click Yes.

- Go to the production order just created.

The Source Type field contains Sales Header and the order has multiple lines (one for each sales line item that must be produced).

- Click Order, Planning to open the Order Planning window.

- Click Functions, Calculate Plan to calculate new demand.

The order header line for the project order is displayed with all unfulfilled demand lines expanded under it. Although the production order contains lines for several produced items, the total demand for all production order lines is listed under one order header line in the Order Planning window, and the original customer name is displayed. You can now proceed to plan for the demand as described in Plan for New Demand – Use Guide 1.

Note: Demand lines in the project production order which have Prod. Order in their Replenishment System field represent underlying production orders. When you make supply orders (production orders) for these, you must again calculate a plan in the Order Planning window to deal with any unfulfilled component demand for them. In that case, they are displayed as demand lines under a normal production order header line, meaning, the project relation is no longer visible in the window. However, if you are using Order Tracking, you are able to look back and forth to all supply orders made under the original sales order.

# Reschedule an Operation – Use Guide 5

When production orders are first created, either manually or through planning, they have realistic, but not necessarily optimal operation starting and ending times – this is called rough scheduling. In this automatic scheduling, the system considers different requirements, such as capacity need, capacity availability, and due dates and then it places (loads) operations in the calendar backwards from the production order due date. The more production orders created for the same (or proximate) due date, the earlier the starting date of the last one created. This logic functions well and provides a solid foundation, but it does not load the production resources optimally and you may therefore want to perform rescheduling – also called fine scheduling.

Rescheduling can be defined as changes you make concerning:

- the starting and ending times of individual operations

- which production resources operations are performed at.

Prior to rescheduling, you should make any necessary changes to the production order requirements, which influence the capacity need. These include changing components and/or operations, increasing the order quantity, changing the due date, etc.. (See Refresh/Replan a Production Order). Another requirement, which you can change and thereby affect the schedule, is the total capacity (time units) available according to the respective work center calendars used (see Create a Work Center Calendar – Setup Guide 4).

Below is some technical info about the Production Schedule feature

## Production Schedule

Rescheduling can be performed in the Production Schedule window, which is a Gantt chart that represents all ongoing production orders and their respective loading of production resources. It is fully integrated with the rest of the system and allows you to reschedule operations by drag and drop in this graphical interface and thus update the related production order data. Note that the Production Schedule window does not provide scheduling functionality that cannot also be done in the underlying production order routings, task lists, load windows, etc.. It is primarily a consolidation of all scheduling-specific data in one graphical interface, thus providing much improved overview and simplicity of use for different user roles.

The Production Schedule window is not "live" like other Microsoft Dynamics NAV windows. The changes you make in it do not affect other production order data until you click Save (or confirm to save when leaving it).

## Interaction Pane

The Production Schedule window is designed around one main interaction pane where process bars representing operations are placed horizontally along a time line, and vertically according to a reference of production order or production resource. The pane can be displayed in 2 different views each setting a different reference on the vertical axis:

- Production Order View - The vertical axis shows which production orders the operations belong to.

- Resource view - The vertical axis shows which production resource each operation is produced at.

You can interact in the pane by dragging operations horizontally along the time scale or vertically along different production orders or resources (as defined by the above view). With every move you make, there is a real-time check against all affected data, which disallows "impossible" actions. The system generally allows much flexibility, and most warning messages concern operations that overlap, have already started, or conflict with simultaneous changes by another user.

When you right-click on an operation, the system provides a function to automatically schedule related operations correctly after you have manually moved one operation out of its sequence. When you right-click anywhere in the interaction pane, you can select to show progress of each operation.

## Load Histogram

The Production Schedule window also offers a load histogram, which is placed under the interaction pane. Each load column is directly under the related operations and displays at all times the capacity quantity (in time units) that the operation allocates to the resource. If the allocated quantity exceeds a resource's maximum capacity (e.g. after moving an operation), the load column will show red allocation above the capacity limit of that resource indicating overload - and a need to reschedule.

## View Settings

With the Resource View selected, you can define which resources, machine centers and work centers, you want to see load histograms for. This is done in the Show Load column by setting check marks for the resources in question. Note that the split bar above the histogram pane may need to be lifted to show all the load histograms selected with the check marks. Also, the system will not keep in its memory your view settings once you leave the view.

In the Production Schedule Setup window, you can enter a starting date and ending date to define the total horizon of the window's time line. Here you can also set up how to show progress in the interaction pane. (Please read the online Help for more information about these fields.)

Concerning the number of days shown, the initial view (in decreased window size) is set to 4 days after today's date (marked with a red line) and 1 day before today's date. This is the default initial view, but you can drag the time scale forward or backwards to show more or less days within the total horizon defined with starting/ending days.

The Production Schedule window can be opened from several places in the system and this will govern its view setting when it first appears:

- If opened from the main menu, it will show all existing production orders as gray operations.

- If opened from a production order (or production demand line in the Order Planning window), it will show all existing production orders and all operations pertaining to the order in question will be blue.

## Information

It is not possible to look up to related information such as production orders or work center cards from the Production Schedule window, but tooltip texts are available for all critical data shown in the window, for example: If you place the cursor on an operation, a tooltip text pops up showing order number, order status, operation starting and ending times, production resource, customer name, and more. The same goes for the different view references, resources or production orders to the left of the interaction pane. While lookups are not possible, you can still toggle back-and-forth from this window and other windows in the program.

Others forms of information are operation progress, shown as a percentage amount on the operation, and operation links in the form of orange lines between interrelated operations. (Show progress and operation links are enabled from the right-click function.)

## Save / Close

In this respect the Production Schedule window functions like Microsoft Office applications:

- Click Save when you wish to save changes – and reply Yes or No to the message.

- Close the windows without having saved changes – and reply Yes, No, or Cancel to the message.

- Close the window after having saved changes or not having changed anything – no message is shown.

## Reschedule an Operation

You can enter the Production Schedule window from different places each causing a slightly different behavior:

## To Enter for a Specific Production Order

From a planned, firm planned, or released production order, click Functions, Production Schedule.

Note: The can also open it from the Order Planning window, from a planning line of demand type Production.

The Production Schedule window opens showing all existing production orders (except simulated and finished). The operations for the relevant production order are highlighted with blue color.

Note: The relevant operations may not be visible within the default view when the window opens (see below).

## To Enter for any Production Order

- Open the Production Schedule window (from the Navigation Pane). (See also Check Order Progress.)

Note: You can also open it from the Order Planning window, from a planning line of demand type Sales.

The Production Schedule window opens showing all existing production orders.

- Locate the operation that you wish to reschedule.

A tooltip text displays all relevant information when you place the cursor over an operation.

## To Adjust the View

- Maximize the Production Schedule window by pressing Alt + space + x or click the Maximize button.

- Zoom in and out by pressing Shift + keys -/+ or press Shift + right/left mouse button.

- Click and drag the time scale right or left to show more or fewer days.

- Click the Production Order View/Resource View button to see operations in the context of orders or resources.

- Click the expand/collapse icons (+/-) to see the production resources performing the operations.

## To Move Operations along the Time Scale

The system allows you to move operations along the time scale – within the constraints of the production data.

- Right-click on the operation and select Show Links from the menu. (This is very useful if there

are related operations, see also Step 3)

- With the cursor on the operation, click and drag the operation bar horizontally to change its

starting/ending times.

- Right-click on the operation and select Schedule previous/next operations to reschedule

related operations automatically according to the manual move you have made.

- Right-click on the operation and select Restore initial values to cancel all changes made to the

operation(s) since the Production Schedule window was opened or saved.

## To Move Operations Between Resources

The system allows you to move operations to other production resources – within the constraints of the production order data and resource setup. Note: this is only possible in the Resource View.

- Select the Resource View.

- Click once on the operation to enable it for a vertical move, (indicated by black dots around the operation).

- With the cursor on the operation, click and drag the operation bar vertically to move it to another resource.

During both of the above rescheduling tasks, the system shows different types of messaging:

- A tooltip text box is displayed while you drag, showing the changing starting/ending times.

- If you drag the operation so far forward in time that it, or a related operation, exceeds the due date (shown as red square), then the operation and all its related operations are shaded with a hatch pattern.

- If you drag the operation to a starting/ending time that exceeds those of related operations, the following message is shown: “The operation sequence is violated. Do you want to move the operation anyway?”

In many cases you can click Yes to this message as you are in the process of moving related operations.

- If the operation has already started (output is posted), the system will disallow the move and display a message.

- If the operation is marked as finished (on the production order routing line), the system will disallow the move and display a message.

- If a subcontract purchase order date is violated when moving an operation, the system will show a warning.

- If production order data is changed since you last opened or saved the Production Schedule window, a conflict message is shown and those changed operation are indicated in the window with cross-hatch shading.

- Once an operation has been moved, it will have a red border (until the window is closed).

## To Show Load

The load histograms in the bottom of the Production Schedule window are constantly updated to display the total time allocated to resources by the operations immediately above them. You can not interact in the histogram but you can select which resources to see the load columns for.

Note: Values shown in load columns are based on an average time span between starting and ending times.

- Select the Resource view.

- In the Show Load column at the far left of the window, place a check mark by each resource that you want to see a histogram for.

Note: The split bar above the histogram pane may need to be lifted to show all the load histograms selected with the check marks.

## To Show Progress

You can have the system show progress (operation output) on each operation. In the Production Schedule Setup window, you can select whether this progress value should be based on:

- Time – run time and setup time posted

- Quantity – output quantity posted (see Register Consumption and Output – Use Guide 7)

Right-click anywhere in the interaction pane and select Show Progress from the functions menu.

The system now shows the progress on each operation in the production order as a percentage figure. This figure is defined as the output posted (actual) as a percentage of the total quantity to be outputted (expected).

Note: Component Availability

In the Production Schedule window there are no system checks concerning component availability after rescheduling. The interrelation between Order Planning and Production Schedule is based on an all manual work flow. There is no automation logic between the two. You can say that one is giving new requirements to the other with every action in this work flow. Therefore, you may have to manually check availability after every rescheduling performed. (See Check Availability against Schedule – Use Guide 6)

# Check Availability against Schedule – Use Guide 6

In the Production Schedule window there are no system checks concerning component availability after rescheduling. The interrelation between Order Planning and Production Schedule is based on an all manual work flow. There is no automation logic between the two. You can say that one is giving new requirements to the other with every action in this work flow. Therefore, you may have to manually check availability after every rescheduling performed.

This planning task may be performed from a production order right after it has been rescheduled (see Reschedule an Operation – Use Guide 5). It may be sufficient to check the Item Availability by window for the affected components, but it is probably more effective to use the Order Planning window.

## To Check Component Availability

- From the production order that has just been rescheduled, click Order, Planning.

- In the Order Planning window, click Functions, Calculate Plan.

If any components are not available for this production order, a planning line is displayed for the production order header and any unfulfilled demand lines are expanded under it.

Note: All other production demand that exists is also displayed, and you may have to respect this.

- Proceed to plan for the demand as described in Plan for New Demand – Use Guide 1

- This task may have to be done several times as you align your fine production schedule to the rough one created by the system during order planning.

Existing Supply Orders are Not Deleted

The rescheduling performed may mean that the quantity on an already planned and created purchase is no longer sufficient. After calculating a plan, the Order Planning window will suggest to create an additional purchase order for the same item ¬– it will not delete or change the old purchase order (as does the automatic planning run).

Therefore, it is a good idea to check existing supply orders and perhaps manually modify them according to new demand created through fine scheduling.

# Register Consumption and Output – Use Guide 7

This execution task is performed in the Production Journal window. The journal combines the functions of the separate consumption journal and output journals into one journal, which is accessed directly from a released production order. Its main purposes are to manually post the consumption of components, the quantity of end items produced, and the time spent in operations. The values are posted to ledger entries under the released production order: Consumption quantities are posted as negative item ledger entries, output quantities are posted as positive ledger entries, and times spent are posted as capacity ledger entries. Posted values can also be viewed at the bottom of the journal as actual quantities.

Note: Because consumption data is handled together with output data, this journal offers an opportunity to display linked components and operations in a logical process structure: Components indented under their respective operation. This requires that you use routing link codes (see Create Routing Links – Use Guide 8.)

Components without routing link codes are listed first in the journal.

## To Register Consumption and Output

From a released production order line which is ready for registration, click Line, Production Journal.

The Production Journal window opens showing journal lines for the selected production order line according to the Prod. Order Component and Prod. Order Routing windows. (These again originate from the production BOM and routing assigned to the item that is being produced, see Create a Production BOM – Setup Guide 2 and Create a Routing – Setup Guide 3)

- In the Posting Date field at the top of the journal, you can enter a posting date that should apply to all lines. The work date is entered by default. The field is meant as a quick way to align posting dates on all lines – if relevant. Note: Posting date entered on individual lines will override this field.

- In the Flushing Method Filter field at the top of the journal, you can select to also view consumption and output that is posted automatically (flushed) according to the flushing methods defined for the item and resource respectively. (Please read the online Help for more information about the Flushing Method fields.)

On each type of line in the journal, only the relevant fields are editable – the rest are blank and write-protected.

When the journal is opened, it is preset with the quantities to be posted. If nothing is posted so far, all quantity fields will show by default the expected quantities carried from the production order. If partial postings have been made, the quantity fields on the lines will show the remaining quantities. The quantities and times already posted for the order are displayed at the bottom of the journal as actual entries.

Concerning the quantities in the Output Quantity field, you have the option to set up which values to preset when the journal is first opened. This is done from the Manufacturing Setup window, General tab, in the Preset Output Quantity field. (Please read the online Help for this field.)

- Proceed to enter the relevant quantities in the editable fields – consumption and/or output.

Note: Beware that only the output quantity on the last journal line of entry type Output will adjust the inventory level when posting the journal. So be careful not to post the journal, with the expected output quantity preset on the last output line, until all end items are actually produced.

- Place a check mark in the Finished field of output lines to indicate that the operation is finished. (Please read the online Help for more information about this field.)

- Press F11 (or click Posting, Post) to register the quantities you have entered and then close the journal.

If values remain to be posted, the journal will contain these remaining values next time it is opened and the posted values are shown as actual values in the bottom of the journal.

Note: If an item being consumed is blocked, the journal will not post consumption quantities for from the consumption line in question. If a machine or work center is blocked, the journal will not post output quantities or process times for the output line in question.

Warning: If you close the journal without posting, the changes will be lost. Therefore, the system displays a request message allowing you to stay in the journal if you close it by mistake.

# Create Routing Links – Use Guide 8

Routing links can be made to connect components to specific operations in order to retain their relationship even though the production BOM and/or routing is modified. It also facilitates more just-in-time flushing of components, namely when the specific linked operation starts - not when the entire order is released.

Another important benefit is that linked components and operations are displayed in a logical process structure when using the production journal for output and consumption posting.

Creation of a new routing link must be initiated from the routing:

## To Create Routing Links

- Go to the routing which contains the operation(s) you wish to link.

- Make sure the routing is Under Development, and add the Routing Link Code field to your view (View, Show Columns).

- On the relevant operation (routing line), look up from the Routing Link Code field and select a code.

- Proceed to add different routing link codes to other operations in the routing – if relevant.

Note: You should not use the same routing link code in different operations on a routing because you may wrongly link a component to two different operations and thereby consume it twice.

It is a good idea to name the routing link code after the operation in order to ensure operation-specific routing links.

- Certify the routing.

Routing link codes are now assigned to operations, and you must then create the actual links by assigning the same codes to specific components:

- Go to the production BOM which contains the component(s) you wish to link to the above operation(s).

- Make sure the production BOM is Under Development, and add the Routing Link Code field to your view (View, Show Columns).

- On the relevant component (production BOM line), look up from the Routing Link Code field and select the code assigned to the relevant operation (see above).

- Proceed to add routing link codes to other components according to the unique operations where they are used.

- Certify the production BOM.

Note: To enable the routing links on an existing production order, you must first refresh it (see Refresh a Production Order – Use Guide 2).

The selected components will now be linked to the selected operations when you create and/or refresh a production order using the production BOM and routing in question. This is visible in the Prod. Order Components window under the production order, and here you can also remove and add the defined routing link codes at any time.

# Check Order Progress – Use Guide 9

This sort of information gathering may be performed by different staff depending on their focus. Sales staff may want progress information for particular production orders, so they can respond accurately to customer inquiries about the status of their orders. Production staff may want to follow the progress of individual operations as part of the ongoing maintenance of the production schedule (this is covered in Reschedule an Operation – Use Guide 5).

The Production Schedule window can be used by sales staff to obtain an overview of the order schedule and the progress of specific production orders. The window can be made accessible anywhere in the Navigation Pane and the level of interaction is simply defined by the user’s permissions to the functionality behind the window. For example, a user can not move an operation if that user is not granted permission to the Prod. Order Routing Line table.

## To Open the Production Schedule

Click Production Schedule (in the Navigation Pane).

The Production Schedule window opens showing all existing production orders (except simulated and finished).

By default, the period shown when the window is first opened (in decreased window size) is 4 days after today's date (marked with a red line) and 1 day before today's date. This initial view can be adjusted, see below.

- Select the Production Order View (at the bottom) to see operations in the context of their production orders.

- Locate the production order – look for the production order number in the Production Order column.

Note: A tooltip text displays relevant information when you place the cursor over data in the column.

## To Adjust the View

- Click and drag the time scale forward (to the right) to show fewer days.

- Click and drag the time scale backwards (to the left) to show more days

- Click the expand/collapse icons (+/-) to see the production resources performing the operations.

Note: Even with the resources collapsed under a production order, you can see all operations in the order.

## To Show Progress

Right-click anywhere in the interaction pane and select Show Progress from the functions menu.

The system now shows the progress on each operation in the production order as a percentage figure. This figure is defined as the quantity finished (or time spent) as a percentage of the total quantity to be outputted.

The Show Progress function is indicated by a small blue line underneath each operation bar.

Note: The critical information for sales staff would be the progress percentage of the last operation as this represents the completion of the whole production order.

The information contained in this document represents the current view of Microsoft Corporation on the issues discussed as of the date of publication. Because Microsoft must respond to changing market conditions, this document should not be interpreted to be a commitment on the part of Microsoft, and Microsoft cannot guarantee the accuracy of any information presented after the date of publication.

This White Paper is for informational purposes only. MICROSOFT MAKES NO WARRANTIES, EXPRESS, IMPLIED, OR STATUTORY, AS TO THE INFORMATION IN THIS DOCUMENT.

Complying with all applicable copyright laws is the responsibility of the user. Without limiting the rights under copyright, no part of this document may be reproduced, stored in or introduced into a retrieval system, or transmitted in any form or by any means (electronic, mechanical, photocopying, recording, or otherwise), or for any purpose, without the express written permission of Microsoft Corporation.

Microsoft may have patents, patent applications, trademarks, copyrights, or other intellectual property rights covering subject matter in this document. Except as expressly provided in any written license agreement from Microsoft, the furnishing of this document does not give you any license to these patents, trademarks, copyrights, or other intellectual property.

© 2006 Microsoft Corporation. All rights reserved.

Microsoft, The Microsoft Dynamics Logo, Microsoft Dynamics NAV and Microsoft Word, are either registered trademarks or trademarks of Microsoft Corporation or Microsoft Business Solutions ApS in the United States and/or other countries. Microsoft Business Solutions ApS is a subsidiary of Microsoft Corporation.

The information contained in this document represents the current view of Microsoft Corporation on the issues discussed as of the date of publication. Because Microsoft must respond to changing market conditions, this document should not be interpreted to be a commitment on the part of Microsoft, and Microsoft cannot guarantee the accuracy of any information presented after the date of publication.

This White Paper is for informational purposes only. MICROSOFT MAKES NO WARRANTIES, EXPRESS, IMPLIED, OR STATUTORY, AS TO THE INFORMATION IN THIS DOCUMENT.

Complying with all applicable copyright laws is the responsibility of the user. Without limiting the rights under copyright, no part of this document may be reproduced, stored in or introduced into a retrieval system, or transmitted in any form or by any means (electronic, mechanical, photocopying, recording, or otherwise), or for any purpose, without the express written permission of Microsoft Corporation.

Microsoft may have patents, patent applications, trademarks, copyrights, or other intellectual property rights covering subject matter in this document. Except as expressly provided in any written license agreement from Microsoft, the furnishing of this document does not give you any license to these patents, trademarks, copyrights, or other intellectual property.

© 2006 Microsoft Corporation. All rights reserved.

Microsoft, Microsoft Dynamics and the Microsoft Dynamics Logo are either registered trademarks or trademarks of Microsoft Corporation or Microsoft Development Center Copenhagen ApS in the United States and/or other countries. Microsoft Development Center Copenhagen ApS is a subsidiary of Microsoft Corporation.